EEM 413

PROJECT PROGRESS REPORT

FALL III

| Project Title: | LLM-Based DBMS |
| --- | --- |
| Thematic Area: | ARTIFICIAL INTELLIGENCE, NATURAL LANGUAGE PROCESSING (NLP), AND DATABASE MANAGEMENT |
| Applying Institution: | ESKİŞEHİR TECHNICAL UNIVERSITY |
| Project Team: | DERYA UMUT KULALI ANIL AYDIN SILA AYHAN |
| Supporting Industry Partner: |  |
| Advisors: | ASSIST.PROF.DR. MEHMET FİDAN |

1. Work Package Activities

Proje öneri formunda tanımlanan iş paketleri için, ilgili ilerleme raporu dönemi içinde yapılan çalışmalar açıklanmalıdır.

| Work Package Description Form |  |
| --- | --- |
| Work Package No: | WP 2 – WP 3 |
| Work Package Name: | Open-Source LLM Fine-Tuning and Evaluation (Gemma-7B & Llama-3-8B) |
| Starting Date: | 15/11/2025 |
| Ending Date: | 12/01/2026 |
| Planned Working Time (Days): | 58 |
| Completed Working Time (Days): | 50 |
| Deviation in Working Time (Days): | 8 |
| Completed Working Time in This Term (Days): |  |
| Work Package Manager: | Derya Umut Kulalı |
| What is the status of this work package at the beginning of this term? At the beginning of this term, we had completed the baseline infrastructure and were ready to begin fine-tuning open-source models. The training dataset of 1,000 Sales Database queries was prepared, and the GPU infrastructure (A100 80GB) was secured for model training. |  |
| Which work package activities have you worked on during this term? Who have contributed each of these activities? Explain how she/he has contributed as well. 1. Llama-3-8B Fine-Tuning (Anıl Aydın & Sıla Alhan & Derya Umut Kulalı): Sıla and Derya configured the LoRA fine-tuning pipeline with Rank 16 adapters and managed the 12.4-hour training process on A100 GPU. Anıl prepared the training dataset and implemented the evaluation framework. The fine-tuned model achieved 78.2% accuracy with 450ms average latency. 2. Gemma-7B Fine-Tuning (Sıla Alhan & Anıl Aydın & Derya Umut Kulalı): Derya led the Gemma-7B fine-tuning process using the same LoRA methodology. Anıl and Sıla assisted with hyperparameter tuning and performance optimization. The model achieved 76.0% accuracy with 500ms latency. 3. Query Complexity Analysis (Both): We jointly analyzed performance across three difficulty levels: Simple queries (Llama: 85.7%, Gemma: 82.1%), Medium queries (Llama: 76.8%, Gemma: 74.2%), and Complex queries (Llama: 72.3%, Gemma: 71.5%). 4. Error Pattern Analysis (Anıl Aydın & Sıla Alhan & Derya Umut Kulalı): Identified common failure modes including JOIN type errors (open-source models tend to use INNER JOIN when LEFT JOIN is required) and date formatting issues with SQLite syntax. 5. ACID/CIA Metrics Implementation (Anıl Aydın & Sıla Alhan & Derya Umut Kulalı): Integrated comprehensive metrics framework measuring Query Validation Success Rate (QVSR: 93.1% for Llama, 91.8% for Gemma), Hallucination Detection Rate (HDR: 2.8% for Llama, 3.2% for Gemma), and Average Response Time (ART: 450ms for Llama, 500ms for Gemma). |  |
| Reasons for the deviation from the project plan, if any? There was no deviation. |  |
| Outputs: 1. Fine-tuned Llama-3-8B model achieving 78.2% accuracy 2. Fine-tuned Gemma-7B model achieving 76.0% accuracy 3. Comprehensive performance comparison report with visualizations 4. Error analysis documentation identifying specific failure patterns 5. ACID/CIA metrics implementation and monitoring dashboard 6. Training artifacts and LoRA adapters saved in models/artifacts/ 7. Benchmark results demonstrating ~12% improvement over base models |  |

2. Status of Intermediate Outputs

| Intermediate Outputs |  |  |  |
| --- | --- | --- | --- |
| Output | Expected Date | Completion Date | Reason for any deviation? |
| Llama-3-8B Fine-Tuned Model | 25/11/2025 | 25/11/2025 | There was no deviation. |
| Gemma-7B Fine-Tuned Model | 10/12/2025 | 10/12/2025 | There was no deviation. |
| Performance Comparison Report | 15/12/2025 | 15/12/2025 | There was no deviation. |
| ACID/CIA Metrics Integration | 12/01/2026 | 28/12/2025 | There was no deviation. |

3. Changes in Project Plan

Do you have any changes in the goals and activities of your project? Explain. Goals remain unchanged, but we have refined our approach based on findings from Gemma and Llama fine-tuning: 1. Performance Target Adjustment: Initial goal was 75% accuracy for open-source models. Llama-3-8B exceeded this at 78.2%, while Gemma-7B achieved 76.0%. We now target ≥80% accuracy with additional training iterations. 2. Enhanced Metrics Focus: Added comprehensive ACID/CIA metrics monitoring beyond original plan. Implemented real-time tracking for Query Validation Success Rate (QVSR), Hallucination Detection Rate (HDR), and transaction integrity metrics. 3. Cost-Benefit Analysis: Validated that self-hosted models (Llama-3-8B with 450ms latency) provide excellent cost-free alternatives to commercial APIs while maintaining acceptable accuracy for production use cases. 4. Error Mitigation Strategy: Identified specific failure patterns (JOIN logic errors, date formatting) that require targeted training data augmentation in future iterations. 5. New Model: We will add GPT-4o model for fine-tuning.

Do you have any changes in your project plan? Minor adjustments to timeline: Remaining project phases (deployment, user testing) remain on original schedule Technical adjustments: - Adopted LoRA (Low-Rank Adaptation) instead of full fine-tuning to reduce training time from estimated 20+ hours to 12.4 hours - Implemented vector search for schema validation to reduce hallucination rates - Added automated rollback mechanisms to ensure ACID compliance

4. Project Management

Proje yönetimine ilişkin dönem içinde yapılan (bilgi yönetimi, risk yönetimi, vb.) çalışmaları açıklayınız?

Knowledge Management: 1. Documentation System: All experiment results, model parameters, and training metrics were systematically recorded in the experiments/results/ directory. Separate configuration files (configs/) were created for each model 2. Model Versioning: Fine-tuned model artifacts were version-controlled and stored in models/artifacts/. LoRA adapters and training checkpoints were tracked via GitHub. 3. Model Performance Risk: When Gemma-7B failed to reach target accuracy in first attempt, hyperparameter tuning strategy was activated. Learning rate and batch size optimizations were performed. 4. Hallucination Risk: Added vector search-based validation layer to address schema hallucination risk in open-source models. 5. Deployment Risk: Analyzed inference latency risk in production environment. Llama-3-8B's 450ms latency remained well below the ≤3 second target. Resource Management:- A100 GPU usage: 12.4 hours (Llama) + 11.8 hours (Gemma) = 24.2 hours total - Cloud computing cost: ~$60 6. Team Communication: Weekly progress meetings conducted - Task tracking via GitHub Issues.

5. Learning Outcomes

Proje çalışmaları kapsamındaki mühendislik kazanımlarınız nelerdir?

Technical Achievements: 1. Large Language Model Fine-Tuning Expertise: Learned how to fine-tune Llama-3-8B and Gemma-7B models for domain-specific tasks using LoRA (Low-Rank Adaptation) methodology. Gained experience in hyperparameter optimization (learning rate, batch size, rank selection). Results: Achieved 78.2% accuracy (Llama) and 76.0% accuracy (Gemma) compared to base model performance of 45.2% and 42.0% respectively - representing a ~36% improvement. 2. Prompt Engineering and Few-Shot Learning: Developed effective prompt templates to improve base model performance. Applied schema injection and example-based learning strategies to reduce hallucinations. 3. Model Evaluation and Benchmarking: Developed comprehensive evaluation framework for Text-to-SQL tasks. Implemented Accuracy, Exact Match, and Execution Accuracy metrics. Learned query complexity-based performance analysis methodology. Example: Llama-3 achieved 85.7% on simple queries but only 72.3% on complex queries with subqueries and multiple JOINs. 4. Database System Metrics (ACID/CIA): Adapted traditional DBMS metrics (Atomicity, Consistency, Isolation, Durability) to LLM-based systems. Applied Confidentiality, Integrity, Availability metrics to LLM-specific problems like SQL injection prevention and hallucination detection. Measured ACID Compliance: TSR (Transaction Success Rate) = 96.2% for Llama, 94.8% for Gemma; ART (Average Response Time) = 450ms for Llama, 500ms for Gemma - both well within ≤3s target.

6. Career Plans

Kariyer planlarınızı ve proje çalışmalarının kariyer planlarınıza nasıl bir katkısı olacağını irdeleyiniz? Her bir proje çalışanı bu bölümü ayrı ayrı cevaplandıracaktır.

Anıl Aydın: To work as a Machine Learning Engineer / AI Research Engineer specializing in production deployment of LLM-based systems. Project Contributions: 1. LLM Fine-Tuning Portfolio: The successful fine-tuning process of Llama-3-8B model (78.2% accuracy, 450ms latency) and training pipeline implementation will be a strong project in my CV. LoRA adapters and hyperparameter optimization experience are particularly valuable in tech interviews. Concrete Achievement: Improved base model accuracy from 45.2% to 78.2% - a 33% absolute gain. 2. Production ML Experience: ACID/CIA metrics framework implementation, model monitoring, and error analysis work gave me practical experience with production-grade ML systems. This is a critical skill for entry-level ML Engineer positions. 3. Open-Source Contribution: Planning to publish fine-tuning scripts, evaluation framework, and benchmark tools as open-source. This will strengthen my GitHub portfolio and provide community visibility. 4. Research Publication: Aiming to convert this project into an academic paper and submit to NLP conferences (EMNLP, ACL) on Text-to-SQL and LLM reliability topics. Publication is important for ML research career. 5. Technical Skills: Gained hands-on experience with PyTorch, HuggingFace Transformers, distributed training, and cloud GPU infrastructure. These skills are directly applicable in tech company interviews. Sıla Alhan: To work as a Data Scientist / AI Product Manager, bridging business value and technical feasibility of AI systems. Project Contributions: 1. End-to-End ML Project Experience: Worked on all phases of Gemma-7B fine-tuning process including dataset preparation, model training, evaluation, and deployment pipeline. This holistic experience is critical for Data Science positions. Achievement: Delivered production-ready model with 76.0% accuracy and 500ms latency. 2. Metrics Design and Analysis: Designed and implemented ACID/CIA metrics framework. Analyzed business impact of metrics like Query Validation Success Rate and Hallucination Detection Rate. This developed the "translating technical metrics to business outcomes" skill required for AI Product Manager. Example: QVSR of 91.8% for Gemma means 8.2% of queries require human review - direct business cost implication. 3. Error Analysis and Problem Solving: Systematically analyzed failure patterns (JOIN logic errors, date formatting issues) of Gemma and Llama models and developed solution recommendations. These analytical thinking and root cause analysis skills are very valuable in industry. Derya Umut Kulalı: To work as an MLOps Engineer / AI Infrastructure Specialist, focusing on scalable deployment and optimization of machine learning systems. Project Contributions: 1. Infrastructure and Deployment: Led the infrastructure setup and deployment pipeline for both Llama-3-8B and Gemma-7B models. Managed cloud GPU resources (A100 80GB) and optimized training workflows. Technical Achievement: Reduced training time by implementing efficient checkpointing and resource allocation strategies, saving ~$20 in compute costs. 2. Performance Optimization: Focused on inference optimization for production deployment. Implemented monitoring systems that track latency metrics in real-time. Results: Maintained Llama-3 at 450ms and Gemma at 500ms average response times, ensuring both models meet production SLA requirements. 3. System Reliability: Developed comprehensive testing framework for model reliability and ACID compliance. Implemented automated rollback mechanisms and failure recovery systems. Future Plans: After graduation, I aim to join companies with strong ML infrastructure teams (such as cloud providers like AWS/Azure, or tech companies like Microsoft, Google) as an MLOps Engineer. Within 5 years, I plan to specialize in large-scale LLM deployment and become a Senior MLOps/Platform Engineer. This project provided hands-on experience with the entire ML lifecycle - from training infrastructure to production monitoring - which is exactly what MLOps roles require. The experience with open-source models (Llama, Gemma) is particularly valuable as the industry shifts toward self-hosted LLM solutions for cost and privacy reasons.